LegalSaathi

Complete Product Development Plan

v1.0  |  April 2026

Bharat's Most Comprehensive Legal Technology Platform

Prepared for: Development Team — Design, Engineering, QA & DevOps

Classification: Confidential

# 1. Executive Summary

LegalSaathi is a full-stack, multi-module legal technology platform purpose-built for the Indian market. It is the only platform in India that simultaneously serves every stakeholder in the legal ecosystem — Law Students, Independent Lawyers, Law Firms & Groups, Law Tutors, and Citizens seeking legal help — under one unified, AI-powered product.

1.1 Market Opportunity

| Metric | Data |
| --- | --- |
| India Legal Services Market (2025) | USD 27,947 Million |
| Projected Market (2034) | USD 42,094 Million (CAGR 4.66%) |
| Registered Lawyers in India | ~1.5 million |
| Law Graduates Annually | 100,000+ |
| Enrolled Law Students | ~1.8 million |
| Law Firms in India | 14,036+ |
| Pending Court Cases | 54 million+ |
| LegalTech Startups in India | 835+ |

1.2 The LegalSaathi Advantage

- Only Indian legal platform covering ALL 5 user personas in one product ecosystem

- AI-first: LegalGPT India — trained on 100 Crore+ judgments, all Central and State Acts

- Real-time court alerts for Supreme Court, all 25 High Courts, and 30+ Tribunals

- Mobile-first design optimised for India (Android priority, offline-capable)

- Multilingual: English + Hindi + 10 regional languages including Kannada, Tamil, Telugu, Marathi

- DPDP Act 2023 compliant, data hosted in India (AWS Mumbai ap-south-1)

1.3 Strategic Targets

| KPI | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| Registered Users | 200,000 | 800,000 | 2,000,000 |
| Paid Subscribers | 20,000 | 80,000 | 250,000 |
| MRR (End of Year) | ₹10 Lakhs | ₹85 Lakhs | ₹2.5 Crore |
| Annual Revenue | ₹1.2 Crore | ₹8.5 Crore | ₹28 Crore |
| NPS Score | 40+ | 50+ | 60+ |

1.4 Development Budget Overview

| Phase | Duration | Budget |
| --- | --- | --- |
| Phase 0: Foundation | Months 1–2 |  |
| Phase 1: MVP | Months 3–7 |  |
| Phase 2: Full Build | Months 8–13 |  |
| Phase 3: Testing & Launch | Months 14–18 |  |
| TOTAL | 18 Months |  |

# 2. Market Opportunity & Competitive Landscape

2.1 Problem Statement — By Persona

Law Students

- No dedicated platform for AI-powered case law learning, moot court preparation, or internship discovery

- Expensive research tools (SCC Online, Manupatra) are unaffordable for students

- No structured career support or alumni networking within a legal context

- Features to be included:

  - Profile creation

  - Login

  - Change Password

  - Edit/ Delete Profile

  - College Information

  - Specialization

  - Internships

  - Looking for Tutor – Y/ N

Independent Lawyers

- Scattered tools: separate apps for research, case management, billing, and client communication

- Manual cause list tracking leads to missed hearings and professional embarrassment

- No AI drafting tool trained specifically on Indian legal formats and language

  - Features to be included:

    - Customer management

    - Payments managements

    - Profile creation/ edit/ delete

    - Service Areas

    - Open for new clients – Y/N

    - Ratings

    - Court Updates

    - Notifications to the clients

    - Cases management

    - Internship offered

Law Firms

- No enterprise-grade platform combining team management, client portals, collaborative drafting, and AI research

- Billing and time tracking solutions are generic (not built for legal retainer structures)

- No conflict-of-interest checker integrated with case management

  - Features:

    - Group registrations

    - Office details

    - Open for the clients

    - Areas services

    - Specialization

    - Internship offered

    - Each Lawyer details

    - Payments mgmt.

    - Customer mgmt.

    - Notifications to customer for updates

    - Cases mgmt.

Law Tutors

- No teaching platform built for the legal education context

- No student progress tracking or moot court coaching tools

- No marketplace to monetise legal knowledge at scale

  - Features:

    - Profile Creation

    - Accepting new students

    - Areas served

    - Specialization

    - Languages Known

    - Ratings

    - Charges details

    - Online classes offered – Y/N

    - Address

Citizens

- Finding a qualified, trusted lawyer remains opaque, expensive, and regionally limited

- Legal information is written in complex language — inaccessible to most Indians

- No verified, rated lawyer discovery platform for Tier 2/3 cities

  - Profile Creation

  - Search lawyers

  - Make payments

  - Hire lawyers

  - One time counselling services

2.2 Competitive Positioning

| Platform | Primary Target | Key Strengths | Key Gaps vs. LegalSaathi |
| --- | --- | --- | --- |
| Claw LegalTech | Individual lawyers | Court alerts, AI GPT, case mgmt | No student/tutor/citizen module, no firm team features |
| Legodesk | Law firms + NBFCs | Case mgmt, debt recovery tools | No AI research, no student module, limited AI |
| VIDUR AI | Tax/corporate lawyers | Expert-verified AI answers | Niche focus, no case management, no student/citizen module |
| SpotDraft | In-house legal teams | CLM, contract drafting | Not for litigators, no court integration, no citizens module |
| India Legal App | Citizens | Legal consultation access | No practice management, no student/lawyer productivity tools |
| LegalSaathi | All 5 personas | Unified ecosystem for all | New entrant — needs rapid user acquisition |

3. Product Vision & Technical Architecture

3.1 Vision Statement

"To be Bharat's most trusted legal technology companion — empowering every stakeholder in the legal ecosystem, from the first-year law student to the senior partner at a top law firm."

3.2 Design Principles

- Mobile-first — Android priority for India's 95% Android market share

- AI-first — LegalGPT India baked into every module workflow

- Multilingual — English + Hindi + Kannada, Tamil, Telugu, Marathi, Bengali, Gujarati, Punjabi, Malayalam, Odia, Assamese

- Offline-capable — core features work without internet in low-connectivity areas

- Privacy-by-design — DPDP Act 2023 compliant from Day 1

- Accessible — WCAG 2.1 AA for web, Google Accessibility guidelines for Android

3.3 Technology Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Mobile Frontend | React Native (iOS + Android) | Single codebase, native performance |
| Web Frontend | React.js + TypeScript + TailwindCSS | Fast, type-safe, responsive |
| State Management | Redux Toolkit | Predictable state for complex multi-module app |
| Backend Runtime | Node.js 20 LTS | High concurrency, large npm ecosystem |
| Backend Framework | Express.js (REST) + Apollo GraphQL | Dual API for flexibility |
| Architecture | Microservices (Docker + Kubernetes) | Independent scaling per module |
| Legal Search | Elasticsearch 8.x | Sub-second search across 100Cr+ judgments |
| Primary Database | PostgreSQL 16 | ACID compliance for financial/case data |
| Document Store | MongoDB | Flexible schema for legal documents |
| Cache | Redis 7 | Session caching, cause list caching |
| AI/ML Service | Python FastAPI + LangChain + FAISS | LLM inference + RAG pipeline |
| Message Queue | Apache Kafka | Real-time court update streaming |
| File Storage | AWS S3 + CloudFront CDN | Secure storage + fast delivery |
| Cloud Provider | AWS ap-south-1 (Mumbai) | India data residency, DPDP compliance |
| Container Orchestration | Kubernetes (EKS) | Auto-scaling, zero-downtime deploys |
| CI/CD | GitHub Actions + ArgoCD | Automated testing + GitOps deployments |
| Monitoring | Datadog + Sentry + ELK Stack | Full observability stack |
| Payments | Razorpay | India-first payment gateway, UPI support |
| Video Consultation | Agora.io | Low-latency in-app video calling |
| WhatsApp | Meta WhatsApp Business API | Client notifications + case alerts |
| eSign | DigiLocker / Aadhaar eSign API | Legally valid electronic signatures |

# 4. Module 1: Law Students

| Attribute | Detail |
| --- | --- |
| Target Users | ~1.8 million law students at NLUs, state law colleges, private universities |
| Subscription — Free | Basic case search (10/day), 5 case digests, community access |
| Subscription — Pro | ₹299/month: Full research, moot suite, internship hub, AI tools |
| Subscription — Pro Annual | ₹2,499/year (30% saving): All Pro features + AI mock interview |

4.1 Features

AI Legal Research Assistant

- Keyword + context-based case search across 100 Crore+ judgments

- Chat with judgments — ask questions, get AI-generated summaries with citations

- Statute explorer with cross-referencing between Acts, Rules, and case law

- Subject-wise case law collections: Criminal, Civil, Constitutional, Commercial, Family Law

- AI-powered "Explain this judgment in simple English" feature

Moot Court Preparation Suite

- Moot problem database (500+ problems from past NLU competitions and international moots)

- AI Memorial Drafter — generates structured memorial drafts with proper NLU format

- Argument builder with automatic counter-argument generation

- AI Judge panel simulation — AI takes the role of judges and asks bench questions

- Scoring rubrics and structured feedback for each practice round

- Peer review mode — share memorials with team members for collaborative editing

Case Digest Library

- 2,000+ landmark case summaries with headnotes, ratio decidendi, and current status

- Subject-tagged case banks browsable by law topic

- Audio case summaries — listen while commuting (text-to-speech)

- Spaced repetition quiz and flashcard system for long-term case retention

Internship & Placement Hub

- Law firm, NGO, courts, and tribunal internship listings (1,000+ postings at launch)

- Application tracker with status updates and deadline reminders

- Legal-specific resume builder with AI suggestions

- AI mock interview for law firm and judicial clerkship interviews

- Alumni network — connect with lawyers from your college for mentoring

- Verified skills badges (moot court, legal research, drafting) on student profile

Study Tools

- AI-powered note taking — upload lecture notes, AI creates structured study guides

- Exam preparation module: LL.B. exams, LL.M. entrance, judiciary exam (HJS/SJS/CJ)

- Legal drafting exercises with AI feedback on language, format, and citation

- Past year question papers: LL.B., LL.M., CLAT PG, all state judiciary exams

- Personalised study plan generator based on exam date and target

Community & Networking

- Student forums organised by subject area and law school

- Debate and discussion boards on recent judgments and legal developments

- Connect with Law Tutors (Module 4) for paid or free mentoring sessions

- Legal competitions calendar — moots, debates, essay competitions, client counselling

- Student-run law review publication space within the platform

Progress Tracking

- Daily study streak tracker with gamification elements

- Skills assessment dashboard — weak areas highlighted with suggested resources

- Performance analytics compared to peer cohort (anonymised)

- Goal setting and study planner with AI-optimised scheduling

# 5. Module 2: Independent Lawyers

| Attribute | Detail |
| --- | --- |
| Target Users | ~900,000 solo practitioners and advocates across India |
| Subscription — Free | Up to 3 active cases, 10 AI queries/day, basic court alerts |
| Subscription — Solo | ₹799/month: Unlimited cases, AI drafting (50 docs/month), full court alerts |
| Subscription — Solo Pro | ₹1,499/month: Unlimited everything + AI contract review |
| Annual Discount | 30% off all plans for annual subscription |

5.1 Features

AI Legal GPT — Expert Co-Counsel

- India-specific LLM trained on all Central Acts, State Acts, Tribunal orders, journals, and 100 Crore+ judgments

- Complex legal question answering with verified citations (RAG architecture prevents hallucinations)

- Multilingual queries — ask in Hindi, Kannada, Tamil, Telugu; receive answers in the same language

- Chat directly with specific judgment PDFs — ask what you need without reading the full document

- Regular quarterly retraining to stay current with new judgments and legislative amendments

AI Case Search & Research

- Keyword + context search — find relevant cases 2–3 hours faster than manual research

- Filters: Court, Date range, Judge name, Act/Section cited, Case outcome, Bench strength

- Parallel citation finder — automatically find all citations for a given judgment

- Legal argument builder — input your client's facts, AI suggests applicable precedents

- Judgment summariser — get a structured summary of any judgment in under 60 seconds

AI Document Drafting

- 500+ templates: plaints, written statements, bail applications, petitions, agreements, notices, consumer complaints, motor accident claims, writ petitions, and more

- AI auto-fill from case facts — input client details once, AI populates all relevant fields

- Document versioning with full revision history

- Auto-citation insertion — AI suggests relevant citations as you draft

- Legal language quality checker — flags non-standard phrasing, awkward language, and missing mandatory clauses

- PDF/Word export with court-standard formatting

Case Management

- Unlimited case profiles with full case history, documents, notes, and timeline

- Multi-court tracking: Supreme Court, all 25 High Courts, all District Courts, 30+ Tribunals

- Cause list auto-sync — automatically pulls your cases from court cause lists daily

- Document repository per case — unlimited storage with full-text search

- Case timeline and milestone tracking with visual progress view

- Matter notes with rich text and attachment support

Real-Time Court Updates & Alerts

- Live court display updates — current serial number in the court queue, room number, judge name

- "Your case is about to be called" push notification (triggered when case is within 5 serials)

- Yellow Alert system for urgent updates (order uploaded, date changed, case dismissed)

- Hearing reminders at 7 days, 1 day, 3 hours, and 30 minutes before the scheduled hearing

- Instant notification when court order is uploaded to the eCourt portal

Client Management (CRM)

- Unlimited client profiles with contact details, matter history, and communication log

- Automated payment reminders to clients via SMS, WhatsApp, and email

- Automated case status updates sent to clients after each hearing

- Client portal — clients can log in to view their case status, documents, and invoices

- Digital client onboarding forms (replaces paper vakalatnama information collection)

- Full communication log — all calls, messages, emails with a client tracked per matter

Billing & Finance

- Professional GST-compliant invoice generation in seconds

- Retainer management with automated balance tracking and alerts

- Time tracking — log time per task or meeting with client and matter attribution

- Payment collection via UPI, NEFT, credit/debit card through Razorpay integration

- Expense tracking per case (filing fees, travel, research costs)

- Revenue dashboard — monthly P&L, outstanding receivables, top clients by billing

Calendar & Scheduler

- Unified calendar combining hearings, client meetings, personal events, and deadlines

- AI reads court orders automatically and sets compliance reminder dates in calendar

- Google Calendar and Outlook Calendar two-way sync

- Conflict checker — alerts you of double-booking before confirming a new appointment

- Shareable availability calendar for clients to self-book consultation slots

AI Contract Review

- Upload any contract → AI identifies risks, missing standard clauses, and non-market terms

- Redlining suggestions with explanation of why each change is recommended

- Contract summary — one-page executive summary + risk heat map (High/Medium/Low)

- Clause library — compare specific clauses against standard market language

Professional Profile & Lawyer Discovery

- Public-facing lawyer profile showing practice areas, courts, bar council number, experience

- Verified reviews from past clients (moderated)

- Practice area badges and court appearance activity tracker

- Searchable by citizens via Module 5 (Citizen Search)

- Lead management — track inquiries from potential clients via the platform

# 6. Module 3: Law Firms & Groups

| Attribute | Detail |
| --- | --- |
| Target Users | ~14,036 law firms across India (small: 2–10 lawyers; medium: 10–50; large: 50+) |
| Team Plan | ₹2,499/month — up to 5 lawyers, all Module 2 features + team tools |
| Firm Plan | ₹7,999/month — up to 20 lawyers, full firm features |
| Enterprise Plan | Custom pricing for 50+ lawyers — estimated ₹25,000–₹1,00,000/month |

All features from Module 2 (Independent Lawyers) are included. The following are additional firm-specific features:

6.1 Additional Features

Multi-User Team Management

- Role-based access control: Partner, Senior Associate, Associate, Paralegal, Admin, Intern

- Task assignment and real-time tracking across the entire team

- Matter assignment dashboard — assign new cases to lawyers based on availability and expertise

- Workload balancing view — see each lawyer's current active matter count and utilisation

Firm-Wide Case Dashboard

- Central command view of all active matters across all partners and associates

- Status overview segmented by partner, practice area, court, and deadline urgency

- Deadline command centre — all upcoming deadlines for the entire firm in one view

- Conflict of interest checker — automated check against all existing and past clients before new engagement

Collaborative Drafting

- Real-time co-editing of legal documents (Google Docs-equivalent for legal drafting)

- Inline commenting and markup tools for associate-partner review workflow

- Approval workflow — draft → partner review → approve → send to client

- Full version control with timestamp audit trail for every edit

Knowledge Management

- Firm template library — all standard documents shared and accessible across the firm

- Precedent bank — save winning arguments, successful pleadings, and standard contract clauses

- Internal practice notes wiki with search and tagging

- Matter-based shared document folders — all team members on a matter see all documents

Enterprise Billing & Finance

- Multi-partner billing with customisable profit-sharing rules

- Client-wise and matter-wise billing reports

- Practice area profitability analysis (revenue vs. time cost per practice area)

- Trust account management with automatic reconciliation

- Aged debtor report — outstanding invoices sorted by age (30/60/90/120+ days)

- Multi-currency billing for firms with international clients

Client Portal — Enterprise

- White-labelled client portal with firm's own branding and domain

- Secure document sharing with access controls per document

- Digital signature (eSign) integration via Aadhaar eSign / DigiLocker

- Matter status dashboard for clients — real-time visibility without phone calls

HR & People Management

- Staff time tracking, utilisation reports, and billing rate management

- Leave and attendance management integrated with calendar

- Performance reviews, targets, and KPI tracking per associate

- Intern onboarding checklist and progress tracking

Analytics & Reporting

- Revenue by partner, practice area, client, and month — full pivot capability

- Matter cycle time analytics — how long each type of case takes from instruction to closure

- Client acquisition, retention, and churn metrics

- Court success rate by lawyer, court, and practice area (configurable by firm)

- Custom report builder — build any report using a drag-and-drop report designer

Integrations

- Email sync: Gmail and Outlook — all client emails auto-attached to the relevant matter

- WhatsApp Business API — automated client updates via WhatsApp

- Tally / QuickBooks integration — accounting data sync

- Court eFiling systems — where available (district courts in Maharashtra, Karnataka)

- REST API access for enterprise clients to integrate with their internal systems

- Webhook support for real-time event notifications to external systems

Security & Compliance

- SOC 2 Type II compliant infrastructure

- Data residency in India — AWS Mumbai (ap-south-1)

- DPDP Act 2023 compliant — consent management, data principal rights, data minimisation

- End-to-end encrypted document storage (AES-256)

- Full audit logs for every user action (immutable, tamper-proof)

- Multi-factor authentication (MFA) mandatory for all firm accounts

- IP whitelisting (enterprise tier) — restrict access to firm's IP range only

# 7. Module 4: Law Tutors

| Attribute | Detail |
| --- | --- |
| Target Users | ~50,000 law professors, coaching institute faculty, independent legal tutors |
| Free Plan | Up to 10 students, basic course creation tools |
| Educator Plan | ₹999/month — up to 100 students, full features |
| Educator Annual | ₹8,499/year — 15% saving on Educator plan |
| Institute Plan | ₹4,999/month — unlimited students, white-label option |

7.1 Features

Course Creation & Delivery

- Video lecture uploader with AI auto-captioning in English and Hindi

- Lesson plan builder with drag-and-drop module sequencing

- PDF, PPT, and Word document content upload with in-browser viewer

- Live class hosting — built-in video conferencing with recording capability

- Recorded class library with chapter markers and transcript search

- Subject tagging by law topic, relevant acts, courts, and academic syllabus

AI Teaching Assistant

- Auto-generates quiz questions from uploaded lecture content (MCQ, true/false, case analysis)

- Creates AI-generated case summaries and study notes aligned to uploaded syllabus

- Suggests supplementary landmark judgments relevant to each topic being taught

- AI-powered first-pass grading for objective assessments (reduces grading time by 70%)

Student Management

- Student enrollment system with batch/cohort organisation

- Individual student progress tracking across courses, topics, and assessments

- Attendance tracking for both live online classes and in-person sessions

- Performance analytics dashboard — per student and per topic — with visualised progress

- Automated parent/guardian notification for underperforming students (optional)

Assessment & Evaluation

- Question bank builder with MCQ, short answer, essay-type, and moot problem formats

- Online exam with AI-based proctoring — flags suspicious behaviour without invasion of privacy

- Assignment submission portal with deadline enforcement and plagiarism detection

- Rubric-based grading for essays and memorials — customisable per tutor

- Plagiarism checker trained to understand legal citation conventions (avoids false flags)

Content Marketplace — Tutor Revenue Channel

- Publish courses publicly for sale on the LegalSaathi marketplace

- One-time purchase or subscription course model with flexible pricing

- Revenue sharing: 70% to tutor, 30% to LegalSaathi platform

- Course rating and verified review system from enrolled students

- Course promotion tools — featured placement, discount campaigns

Moot Court Coaching Tools

- Memorial upload and annotation tools for tutor review and feedback

- Mock judge scheduling — coordinate judging panels with other tutors or senior advocates

- Digital scoring sheets with rubric customisation per moot competition format

- Team performance tracking across multiple practice rounds

Communication Tools

- In-app student-tutor messaging with file attachment support

- Batch announcements — broadcast to all enrolled students in one click

- Subject-specific discussion boards where students can ask questions

- Office hours booking system — students self-book available slots

Certificate Generation

- Automated course completion certificate generation with tutor and LegalSaathi branding

- Digital badge system — issue skill-specific badges (Legal Research, Moot Court, Drafting)

- Verifiable certificates via QR code — employers and institutions can verify authenticity

# 8. Module 5: Citizen Lawyer Search

| Attribute | Detail |
| --- | --- |
| Target Users | General public seeking legal advice, representation, or information |
| Free Features | Full lawyer search, Know Your Rights content, case status tracker |
| Premium — Citizens | ₹99/month: Priority consultation booking, document storage, SMS alerts |
| Lawyer Monetisation | 15% platform commission on paid consultations; premium profile at ₹2,999/year |

8.1 Features

Lawyer Discovery & Search

- Search by: Practice area, City/District, Court, Language spoken, Budget range, Rating, Years of experience

- Verified lawyer profiles — bar council enrolment number verified

- Proximity-based search — "find a lawyer near me" using location services

- Filter by gender (option to specifically search for female lawyers)

- Filter by availability status — accepting new clients or at capacity

Transparent Lawyer Profiles

- Star rating (1–5) with verified reviews from past clients only

- Non-confidential case outcome indicators (e.g., "70% success in bail matters at Delhi High Court")

- Fee range indicator: ₹ (affordable) to ₹₹₹₹ (premium) scale

- Languages spoken prominently displayed for regional accessibility

- Court appearance activity badge — recent courts where the lawyer has appeared

- Bar council verified tick, seniority designation, and chamber/firm details

Consultation Booking

- Book paid consultation slots: 15-minute, 30-minute, or 60-minute options

- In-app video and audio consultation (powered by Agora.io)

- Automatic consultation notes saved for the citizen's future reference

- Consultation follow-up reminder and feedback prompt

- Full consultation history for the citizen (searchable, downloadable)

Legal Document Self-Help Centre

- "Know Your Rights" — plain language articles covering 50+ life situations (verified by practicing lawyers)

- Common legal FAQ organised by life events: property dispute, divorce, consumer complaint, employment, rental disputes, FIR guidance, inheritance

- DIY legal form wizard — helps citizens fill common forms: RTI applications, consumer complaints, police complaints, RERA complaints

- Government legal scheme navigator — tells citizens which free legal aid schemes apply to their situation

Legal Aid Locator

- District Legal Services Authority (DLSA) contact finder for all 700+ districts in India

- Free legal aid eligibility checker — income-based and category-based (SC/ST, women, children, disabled)

- Pro bono lawyer directory — lawyers who offer free services to eligible clients

- Legal clinics calendar — bar association free legal aid camps and clinics near the user

Case Status Tracker for Clients

- Enter case number → get live court status without needing the lawyer's login

- Subscribe to case updates — receive SMS and WhatsApp alerts for hearing dates and orders

- Hearing date reminders — automated reminders before each hearing date

- Court order download — receive a copy when the order is uploaded to the eCourt portal

Legal Emergency Directory

- 24/7 emergency legal contacts for urgent situations (police, domestic violence, cyber crime)

- Step-by-step police complaint guidance with template complaint formats

- Bail information wizard — explains bail eligibility, process, and cost in simple language

- Domestic violence resource directory — legal aid, shelters, Mahila Courts, Dowry Prohibition Officers

Community Q&A

- Ask a legal question (public or anonymous) — answered by verified platform lawyers

- Upvote best answers to surface the most accurate responses

- "Legal Karma" points system — lawyers earn points for quality answers, boosting their profile visibility

- Subject-tagged threads organised by practice area for easy browsing

# 9. AI Technology — LegalGPT India

9.1 LegalGPT India — Architecture

LegalGPT India is LegalSaathi's proprietary AI legal assistant — fine-tuned specifically on the Indian legal corpus. It is not a generic LLM applied to law; it is purpose-built for Indian legal reasoning.

Training Data Sources

- 100 Crore+ judgments from eCourts portal, SCC Online, Manupatra, IndiaKanoon

- All Central Acts currently in force (Ministry of Law and Justice repository)

- State Acts and Rules for all 28 states + 8 UTs

- Tribunal orders: NCLT, NCLAT, SEBI, ITAT, CESTAT, NGT, CAT, and others

- Bar Council of India guidelines and professional conduct rules

- Law Commission of India reports (1st through 280th)

- Parliamentary committee reports relevant to legal amendments

Architecture: RAG + Fine-Tuned LLM

- Base model: Fine-tuned open-source LLM (Llama 3 / Mistral) on Indian legal corpus

- Retrieval Augmented Generation (RAG) with FAISS vector database for real-time citation retrieval

- Every AI answer includes verifiable citations — users can click and read the source judgment

- Hallucination prevention: Dual-path validation — answer must cite a retrievable source

- Confidence scoring: AI indicates when it is uncertain, directing users to consult a lawyer

Multilingual Capability

- Supports queries in 12 languages: English, Hindi, Kannada, Tamil, Telugu, Marathi, Bengali, Gujarati, Punjabi, Malayalam, Odia, Assamese

- Language detection is automatic — no user setting required

- Cross-language retrieval — query in Hindi, retrieve English judgment, summarise in Hindi

Model Maintenance

- Quarterly retraining pipeline with new judgments and amended legislation

- Continuous fine-tuning from user feedback (thumbs up/down on AI answers)

- MLOps pipeline: automated evaluation benchmarks before each model update goes live

9.2 Court Data Pipeline

- Real-time integration with eCourts.gov.in public API

- Daily cause list parsing for Supreme Court, 25 High Courts, 700+ District Courts

- Automated PDF cause list → structured data conversion using custom parser + OCR

- Failure detection and fallback: if eCourts API is down, cached data + user alert

- 30+ Tribunal cause lists via direct scraping (NCLT, NCLAT, SEBI, ITAT, NGT, CAT, DRT, TDSAT)

9.3 Document Intelligence

- OCR pipeline for scanned legal documents (Tesseract + Azure Cognitive Services OCR)

- Legal entity recognition (NER): extracts party names, court names, acts, sections, dates, citation numbers

- Contract clause extractor — identifies standard clause types in any contract

- Risk scoring engine for contract review (clause-level and document-level risk score)

# 10. Development Roadmap — 18 Months

| Phase | Duration | Key Deliverables | Budget |
| --- | --- | --- | --- |
| Phase 0: Foundation | Months 1–2 (Sprints 1–4) | AWS infra setup, CI/CD pipelines, design system, auth, API gateway, AI data pipeline kickoff |  |
| Phase 1: MVP | Months 3–7 (Sprints 5–14) | Module 2 MVP (case mgmt + court alerts), Module 5 MVP (lawyer search), LegalGPT v1 (basic Q&A), Module 1 (research + digests + internship hub) |  |
| Phase 2: Full Build | Months 8–13 (Sprints 15–24) | Module 2 complete (billing, AI drafting, CRM), Module 3 (firm features, enterprise billing, collaborative drafting), Module 4 (tutor platform, marketplace), Module 5 complete (consultation booking, legal aid), LegalGPT v2 (multilingual, contract review) |  |
| Phase 3: Launch | Months 14–18 (Sprints 25–36) | Performance optimisation, security audit, VAPT, 1,000-user beta testing, app store submission, production deployment, monitoring setup, soft launch |  |

10.1 Sprint Cadence

- 2-week sprints throughout the project

- Sprint planning: Monday of Sprint Week 1

- Sprint review + retrospective: Friday of Sprint Week 2

- Daily standup: 9:30 AM IST (15 minutes)

- Monthly steering committee with stakeholders: First Friday of each month

- Quarterly product review: End of each quarter

10.2 Beta Program

- 1,000 beta users recruited across all 5 personas

- Sources: 3 NLUs (NLSIU, NALSAR, NLU Delhi), Delhi Bar Association, 2 coaching institutes, general public via waitlist

- Beta duration: 8 weeks (Months 13–14)

- Structured feedback forms per module with weekly calls

- Incentive: ₹5,000 Amazon voucher for detailed feedback reports

- Beta users become founding members with lifetime discount (30% off any plan)

# 11. Team Structure

| Function | Role | Count |
| --- | --- | --- |
| Product & Design | Product Manager (Lead) | 1 |
| Product & Design | UX/UI Designer (Mobile-first) | 1 |
| Product & Design | UX Researcher | 1 |
| Product & Design | Legal Domain Expert (Practicing Advocate) | 1 |
| Frontend | React Native Developers (Mobile) | 2 |
| Frontend | React.js Developers (Web) | 2 |
| Frontend | UI Engineer (Design System) | 1 |
| Frontend | Frontend Tech Lead | 1 |
| Backend | Backend Architect / Tech Lead | 1 |
| Backend | Backend Engineers (Node.js / Microservices) | 3 |
| Backend | Database Engineers (PostgreSQL + Elasticsearch) | 2 |
| Backend | Integration Engineer (Third-Party APIs) | 1 |
| Backend | DevOps / Infrastructure Engineer | 1 |
| AI/ML | ML Engineer Lead | 1 |
| AI/ML | NLP Engineers (Legal Domain) | 2 |
| AI/ML | MLOps Engineer | 1 |
| QA | QA Lead | 1 |
| QA | QA Engineers (Functional + Regression) | 2 |
| QA | Performance Testing Engineer | 1 |
| TOTAL |  | 26 |

# 12. QA & Testing Plan

12.1 Testing Levels

| Test Type | Tool | Coverage Target | Frequency |
| --- | --- | --- | --- |
| Unit Testing | Jest (backend), React Testing Library (frontend) | 80% code coverage minimum | Every commit |
| Integration Testing | Supertest (API endpoint testing) | All API endpoints | Every PR merge |
| End-to-End Testing | Cypress (web) + Detox (mobile) | All critical user journeys | Daily (CI) |
| Performance Testing | k6 load testing | 10K concurrent users at launch | Monthly |
| Security Testing | OWASP ZAP + Manual VAPT | All public endpoints | Quarterly VAPT |
| AI Accuracy Testing | Custom legal Q&A benchmark suite | 90%+ citation accuracy | Every model update |
| Accessibility Testing | axe-core + manual | WCAG 2.1 AA compliance | Per release |
| Device Testing | BrowserStack (20 Android devices + iPhone 12–15) | Top 20 Indian Android devices | Per release |

12.2 Bug Severity SLA

| Severity | Definition | Fix SLA |
| --- | --- | --- |
| P0 — Critical | App crash, data loss, security breach, payment failure | 4 hours |
| P1 — High | Major feature broken, court alerts not working, auth failure | 24 hours |
| P2 — Medium | Feature partially broken, UI broken on specific device | 72 hours |
| P3 — Low | Minor UI issue, typo, non-critical cosmetic issue | Next sprint |

12.3 QA Environments

- Development → Staging → UAT → Production (4-tier environment pipeline)

- Feature flags (Flagsmith) for gradual rollout and A/B testing without code deployment

- Database snapshots for staging — realistic production-like data for testing

- Rollback capability: any production deployment can be rolled back within 5 minutes

# 13. Deployment & Infrastructure Plan

13.1 Infrastructure Overview

| Component | Service | Configuration |
| --- | --- | --- |
| Container Orchestration | AWS EKS (Kubernetes) | Min 3 pods, max 50 pods per service (auto-scale) |
| Deployment Strategy | Blue-Green deployment | Zero-downtime deployments guaranteed |
| Primary Database | AWS RDS PostgreSQL (Multi-AZ) | 99.95% uptime SLA, automated backups every 6 hours |
| Search Cluster | AWS Elasticsearch Service | 3-node cluster, daily snapshot backups |
| Object Storage | AWS S3 (ap-south-1) | Versioning enabled, AES-256 encryption |
| CDN | AWS CloudFront | Sub-100ms load time target for India traffic |
| SSL/TLS | AWS Certificate Manager | TLS 1.3, HTTPS enforced everywhere |
| DNS | AWS Route 53 | Health checks + failover routing |

13.2 Performance Targets

| Metric | Target |
| --- | --- |
| Application Uptime | 99.9% (max 43 minutes downtime per month) |
| API p95 Response Time | <500ms |
| App Load Time (4G network) | <3 seconds |
| Concurrent Users (Launch) | 10,000 |
| Concurrent Users (Month 6) | 100,000 |
| Error Rate | <0.1% of all requests |
| AI Query Response Time | <5 seconds for complex legal Q&A |
| Court Alert Latency | <2 minutes from eCourt event to user notification |

13.3 App Store Strategy

- Android (Google Play): Primary distribution channel — India is 95% Android by market share

- iOS (Apple App Store): Secondary channel — important for law firm partners and urban professionals

- Progressive Web App (PWA): Desktop access for web-first workflows (billing, document drafting)

- Target at launch: 4.5+ star rating; 10,000+ downloads in Month 1

- App Store Optimization (ASO): Primary keywords seeded, localised listings in 6 languages

# 14. Revenue Model & Financial Projections

14.1 Pricing Summary

| Module | Plan | Price | Key Inclusions |
| --- | --- | --- | --- |
| Students | Free | ₹0 | 10 searches/day, 5 digests, community |
| Students | Pro | ₹299/month | Unlimited research, moot suite, internship hub, AI tools |
| Students | Pro Annual | ₹2,499/year | All Pro + AI mock interview (30% saving) |
| Lawyers | Free | ₹0 | Up to 3 cases, 10 AI queries/day |
| Lawyers | Solo | ₹799/month | Unlimited cases, AI drafting (50 docs), court alerts |
| Lawyers | Solo Pro | ₹1,499/month | Unlimited everything + AI contract review |
| Law Firms | Team (5 users) | ₹2,499/month | All Solo features + team tools |
| Law Firms | Firm (20 users) | ₹7,999/month | Full enterprise features |
| Law Firms | Enterprise | Custom | 50+ lawyers, SLA, custom integrations |
| Tutors | Free | ₹0 | Up to 10 students |
| Tutors | Educator | ₹999/month | Up to 100 students, full platform |
| Tutors | Institute | ₹4,999/month | Unlimited students + white-label |
| Citizens | Free | ₹0 | Search, Know Your Rights, case tracker |
| Citizens | Premium | ₹99/month | Priority booking, document storage, SMS alerts |

14.2 Additional Revenue Streams

- LegalGPT API licensing for B2B enterprise clients: ₹5,000–₹50,000/month per client

- Consultation commissions: 15% of every paid consultation booked via the platform

- Internship and job board premium listings: ₹500–₹2,000 per posting

- Verified lawyer and firm badges: ₹2,999/year

- Course marketplace commission: 30% of every course sale

- Corporate EAP (Employee Assistance Program) legal services: B2B enterprise contract

14.3 Financial Projections

| Metric | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| Total Registered Users | 200,000 | 800,000 | 2,000,000 |
| Paid Subscribers | 20,000 | 80,000 | 250,000 |
| Free-to-Paid Conversion | 10% | 10% | 12.5% |
| Average Revenue Per User (ARPU) | ₹500/month | ₹600/month | ₹700/month |
| Monthly Recurring Revenue (Year-End) | ₹10 Lakhs | ₹85 Lakhs | ₹2.5 Crore |
| Annual Revenue | ₹1.2 Crore | ₹8.5 Crore | ₹28 Crore |
| Gross Margin | 65% | 70% | 75% |

# 15. Risk Register

| Risk | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| AI hallucination in legal answers | High | Critical | RAG architecture + citation verification + mandatory "consult a lawyer" disclaimer + human review layer for flagged responses |
| Court data API downtime (eCourts) | Medium | High | Multiple data source fallback (3 independent scrapers) + cached last-known data + user alert when live data unavailable |
| Bar Council of India advertising restrictions | Medium | High | Pre-launch legal review of all marketing materials; BCI consultation; platform positioned as tool, not law firm |
| Legal NLP talent scarcity | High | Medium | Partner with IIT Bombay / IIT Delhi AI labs; remote-first hiring; engage NLU professors as consultants |
| User adoption resistance from senior lawyers | Medium | Medium | WhatsApp-first onboarding; in-person demos at bar associations; champion lawyer program |
| Data breach / privacy incident | Low | Critical | SOC 2 compliance; AES-256 encryption; quarterly VAPT; cyber insurance; DPDP Act incident response plan |
| Strong competitor response from Claw/VIDUR | High | Medium | Maintain 2-module lead on features; unique multi-persona angle as core differentiator; aggressive bar association partnership strategy |
| AI model training cost overrun | Medium | Medium | Use fine-tuned open-source base model (not GPT-4 API); batch training jobs during off-peak hours; staged training on priority corpus first |
| Funding gap during development | Low | High | Stage development with clear MVP milestones; maintain 3-month runway buffer; investor pipeline active from Month 3 |
| App Store rejection | Low | Medium | Pre-submission review against Play Store and App Store policies; legal content disclaimer language pre-approved by legal counsel |

# 16. Key Performance Indicators (KPIs)

16.1 Product KPIs

| KPI | Target (Month 6) | Target (Month 12) | Target (Month 18) |
| --- | --- | --- | --- |
| Monthly Active Users (MAU) | 80,000 | 200,000 | 400,000 |
| Day-7 Retention Rate | 50% | 55% | 60% |
| Day-30 Retention Rate | 30% | 35% | 40% |
| AI Query Satisfaction Score | 3.8 / 5 | 4.0 / 5 | 4.3 / 5 |
| App Crash Rate | <0.2% | <0.1% | <0.05% |
| App Store Rating | 4.2+ | 4.4+ | 4.5+ |
| Feature Adoption (Module 2 — AI Drafting) | 25% | 40% | 55% |
| Court Alert Open Rate (Push notification) | 65% | 70% | 72% |

16.2 Business KPIs

| KPI | Target (Month 6) | Target (Month 12) |
| --- | --- | --- |
| Monthly Recurring Revenue (MRR) | ₹3 Lakhs | ₹10 Lakhs |
| Customer Acquisition Cost (CAC) — Avg | ₹200 | ₹150 |
| LTV : CAC Ratio | 2x | 3x+ |
| Net Revenue Retention (NRR) | 100% | 110%+ |
| Net Promoter Score (NPS) | 35+ | 50+ |
| Bar Association Partnerships | 25 | 50 |
| Law School Partnerships | 30 | 100 |
| Paid Conversion Rate (Free → Paid) | 8% | 10% |

16.3 Compliance KPIs

- DPDP Act 2023 compliance audit: Passed before public launch

- Data breach incidents: Zero in Year 1

- User data deletion requests processed within 72 hours (DPDP requirement)

- VAPT: Zero critical vulnerabilities in quarterly reports

# 17. Compliance & Legal Framework

17.1 Regulatory Compliance Requirements

| Regulation | Relevance to LegalSaathi | Compliance Action Required |
| --- | --- | --- |
| DPDP Act 2023 | Data collection, processing, and storage of personal data | Consent management system, data principal rights portal, Data Protection Officer appointment, data localisation in India |
| IT Act 2000 + IT Rules 2021 | Intermediary liability, content moderation | Grievance officer appointment, content moderation policy, 24-hour content takedown mechanism |
| Bar Council of India Rules | Advertising restrictions for advocates, professional conduct | No performance guarantees or case outcome predictions for lawyers; clear "platform not law firm" disclaimers; BCI pre-consultation on marketing materials |
| Consumer Protection Act 2019 | Consumer-facing modules (Module 5) | Clear refund policy, grievance redressal mechanism, no misleading claims |
| GST (Goods & Services Tax) | SaaS subscription billing | GST-compliant invoicing; input tax credit for business subscribers; reverse charge where applicable |
| Indian Contract Act 1872 | Terms of service and subscription agreements | Legally reviewed ToS and Privacy Policy; e-contract validity under IT Act |

17.2 Key Legal Disclaimers (Built into Product)

- "LegalSaathi is a technology platform. AI-generated content does not constitute legal advice. Consult a qualified advocate for legal guidance."

- "LegalGPT India citations are AI-generated. Always verify against primary sources before use in court filings."

- "LegalSaathi is not a law firm and does not provide legal representation."

# Appendix A: Budget Breakdown -- INDICATIVE

| Category | Cost (₹ Lakhs) | Notes |
| --- | --- | --- |
| Engineering Salaries (26 people × 18 months) |  | Avg ₹60K–₹2.5L/month per role |
| AWS Infrastructure (Build Phase) |  | EKS, RDS, S3, CloudFront, SES |
| AI/ML Model Training & Data Licensing |  | GPU compute + Manupatra/SCC data access |
| Legal Data Partnerships |  | eCourts API, supplementary data sources |
| Design & UX Research |  | User research, design system, prototyping tools |
| QA & Testing Tools |  | BrowserStack, k6, Flagsmith, OWASP ZAP |
| Security Audit & VAPT |  | External security firm, quarterly |
| Legal & Regulatory Compliance |  | Legal counsel, BCI consultation, DPDP compliance |
| App Store Fees & Third-Party Services |  | App store fees, Razorpay, Agora, Twilio |
| Contingency (10%) |  | Buffer for scope changes and delays |
| TOTAL |  |  |

# Appendix B: Third-Party API Integrations

| Integration | Purpose | Fallback Strategy |
| --- | --- | --- |
| eCourts API (Government) | Real-time cause list and case status | Proprietary scraper as backup |
| Razorpay | Payment collection (UPI, NEFT, Cards) | PayU as secondary gateway |
| Meta WhatsApp Business API | Client case alerts + automated messages | MSG91 SMS fallback |
| Agora.io | In-app video consultation (Module 5) | WebRTC fallback |
| Amazon SES | Transactional emails | SendGrid as secondary |
| Twilio SMS | OTP, hearing reminders, case alerts | MSG91 fallback |
| DigiLocker / Aadhaar eSign | Legally valid electronic signatures | DocuSign India as fallback |
| Azure Cognitive Services OCR | Scanned document OCR | Tesseract open-source fallback |
| AWS S3 | Document and media storage | Encrypted local backup every 24h |
| Firebase / Mixpanel | App analytics and event tracking | PostHog self-hosted fallback |
| AppsFlyer | Mobile attribution | UTM + Branch.io as secondary |
| Google Calendar / Outlook API | Calendar sync for lawyers | In-app calendar only if unavailable |

# Appendix C: Data Entity Dictionary

| Entity | Key Attributes | Module(s) |
| --- | --- | --- |
| User | userId, role (student/lawyer/firm/tutor/citizen), email, phone, plan, createdAt | All |
| Case | caseId, userId, courtId, caseNumber, parties, status, hearingDates[], documents[] | M2, M3 |
| Judgment | judgmentId, court, year, citation, fullText, summary, tags[], actsCited[] | M1, M2, M3, M4 |
| Document | docId, caseId, type (plaint/petition/notice/contract), versionHistory[], status | M2, M3 |
| Client | clientId, lawyerId, name, contact, matters[], invoices[], communicationLog[] | M2, M3 |
| Invoice | invoiceId, clientId, lawyerId, amount, gstAmount, status, paymentMethod | M2, M3 |
| CourseModule | moduleId, tutorId, title, type (video/pdf/quiz), students[], progress{} | M4 |
| Assessment | assessId, moduleId, questions[], submissions[], grades{} | M4 |
| Consultation | consultId, lawyerId, citizenId, slot, duration, videoRoomId, notes | M2, M5 |
| LawyerProfile | profileId, userId, barCouncilNo, practiceAreas[], courts[], rating, reviewCount | M2, M5 |
| CommunityPost | postId, authorId, content, module, tags[], votes, answers[] | M1, M5 |